1. **Chiklee Report List**
   * *Report Front end design*
   * *Mock SP-SP name by Report Name*
   * *Mock UI with Preview Button*
   * *Upload UI and Report in Production Server*
   * **Chiklee\_Report\_A\_01 Item wise Day wise Sell** - Dev-20 May 23, QC -Done, Closed [Live Menu 20 May 23]
   * **Chiklee\_Report\_A\_02 Order wise Daily Sell** - Amin
   * **Chiklee\_Report\_A\_03 Waiter wise Daily Sell** - Amin
   * **Chiklee\_Report\_A\_04 Waiter wise Sell** - Amin
   1. **Chiklee\_Report\_A\_05 Kitchen wise Sells [Date Range]**
   2. **Chiklee\_Report\_A\_06 Money Receipt for Program** - Amin
   3. **Chiklee\_Report\_A\_07 Commercial Invoice for Program/Event** - Amin
   4. **Chiklee\_Report\_B\_01A Indent Report** - Dev-**Done**, QC -Pending, Closed [Live Menu Pending]
   5. **Chiklee\_Report\_B\_01B Indent Summary Report** - Dev-**Done**, QC -Pending, Closed [Live Menu Pending]
   6. **Chiklee\_Report\_B\_02A Product Requisition** - Dev-**Done**, QC -Pending, Closed [Live Menu Pending]
   7. **Chiklee\_Report\_B\_02B Product Requisition Summary Report** - Dev-**Done**, QC -Pending, Closed [Live Menu Pending]
   8. **Chiklee\_Report\_B\_03A Purchase Requisition** - Dev-**Done**, QC -Pending, Closed [Live Menu Pending]
   9. **Chiklee\_Report\_B\_03B Purchase Requisition Summary {date range}** - Dev-**Done**, QC -Pending, Closed [Live Menu Pending]
   10. **Chiklee\_Report\_B\_03C Purchase Requisition Summary {open purchase req till req date}** - Amin
   11. **Chiklee\_Report\_B\_04A Purchase Order** - Dev-**Done**, QC -Pending, Closed [Live Menu Pending]
   12. **Chiklee\_Report\_B\_04B Purchase Requisition Summary Report {Date Range and Open}** -Dev-**Done**, QC -Pending, Closed [Live Menu Pending]
   13. **Chiklee\_Report\_C\_01A Costing/Consumption** - 20 May 23
   14. **Chiklee\_Report\_C\_01B Costing/Consumption Summary** - 20 May 23
   15. **Chiklee\_Report\_C\_02 Item Opening Stock Report** - Amin
   16. **Chiklee\_Report\_C\_03A Receive Report** - Dev-**Done**, QC -Pending, Closed [Live Menu Pending]
   17. **Chiklee\_Report\_C\_03B Receive Summary** - Dev-**Done**, QC -Pending, Closed [Live Menu Pending]
   18. **Chiklee\_Report\_C\_04A Issue Report** - Dev-**Done**, QC -Pending, Closed [Live Menu Pending]
   19. **Chiklee\_Report\_C\_04B Issue Summary** - Dev-**Done**, QC -Pending, Closed [Live Menu Pending]
   20. **Chiklee\_Report\_C\_05A Issue Return**
   21. **Chiklee\_Report\_C\_05B Issue Return qty compare**
   22. **Chiklee\_Report\_C\_05C Issue Return Summary**
   23. **Chiklee\_Report\_C\_07A Item Stock Report** - Amin
   24. **Chiklee\_Report\_D\_01A Daily Cash Receive by Sells Point**
   25. **Chiklee\_Report\_D\_01B Day-wise Cash Receive Summary**
   26. **Chiklee\_Report\_D\_01C Daily Sells VS Cash Receive**
   27. **Chiklee\_Report\_D\_01D Sells Pointwise User wise Sells**
   28. **Chiklee\_Report\_D\_01E Sells Pointwise User wise Sells**
   29. **Chiklee\_Report\_D\_02A Payment to Supplier incl Service**
   30. **Chiklee\_Report\_D\_02B Payment to Supplier incl Service**
   31. **Chiklee\_Report\_D\_02C Payment to Supplier incl Service**
   32. **Chiklee\_Report\_Z\_01 Item Group List Group by Product Type -20 May 23**
   33. **Chiklee\_Report\_Z\_02 Item List -20 May 23**
   34. **Chiklee\_Report\_Z\_03 Item List By Store [Master Group] -20 May 23**